## Slide 1
SWS Contract Summary
- High-Level Overview -
January 2007

## Slide 2: Why Did We Contract?
RFP Objectives
Why is it important ?
Contractual Implications ?
Increased Cost Efficiencies
Improved Service Quality
Increased Flexibility
Releases funds to reinvest in growth and drives profitability directly
Increases client satisfaction, which in turns increases growth and leads to better results
Allows ING to take advantage of new opportunities and respond quickly to changes in the market; optimises service delivery capacity to demand
Committed 5 year Supplier pricing, declining base charge. Indexation only for years 6 & 7. Charging based on seat pricing model. Rigorous benchmarking cost transparency obligations.
Explicitly contracted service levels. Significant Supplier at risk amounts. Year on year service improvement obligations. Increasing levels of unit standardisation. More formalisation.
Predictable, variable, unit-based pricing. Alignment with service levels and work content. Supplier commitments to Best in Class market terms and pricing. Extensive termination rights.
Increased Manageability
Contributes towards cost reductions and ING responsiveness to market changes
Smaller IT organisation managing retained functions. Infrastructure integration management function (2IM) also outsourced. Supplier management of ING Third Party Contracts
Contracting strategy in the context of Ops&IT Banking strategic and sourcing objectives

## Slide 3: The Contract Landscape
Service Integrator
(Accenture)
Desktop, Applications & Server Services
(Atos Origin & Getronics)
LAN & Voice Services
(KPN)
Infrastructure
Integration Management
Server Management
Telecoms &
Network Services
Applications, End User
& Desktop Services
1 Agreement
2 Agreements
1 Agreement
2IM
7-year Term + ING option at year 5;
Accenture €52m
Responsible for governance and service & supplier management;
No exclusivity;
Dutch law
Service Desks
Workplace Services
7-year Term + ING option at year 5;
Can expel Getronics earlier;
Getronics: €213m Atos: €216m
Ability to extend countries
Cross-functional responsibilities;
No exclusivity;
Dutch law
LAN & Voice Services
7-year Term + ING option at year 5;
KPN €269m
Can be extended to other countries
No exclusivity;
Dutch law
Common language & structures imposed as set of “umbrella” agreements; inter-Supplier co-operation strongly featured; all of which replaces….
“Legacy” Ops&IT Banking environment provided under 380 Third Party Contracts and supported by 430 in-house staff

## Slide 4: Service “Bundle” Overview

## Slide 5: Contract Structure (1/2)
Key Points
One 2IM MSA and three PST Supplier MSAs
Each MSA has a complete set of exhibits (with different SoWs for each)
PST Supplier’s obligations to ING all flow through the MSA
ING approves OLAs between Suppliers
Any relief from performance to ING are addressed in the MSA, not in the OLA
Breach by one PST Supplier of an OLA does not relieve other PST Supplier of performance to ING except as prescribed in MSA
ING
PST Supplier
PST
Supplier
PST
Supplier
2IM
PST Supplier MSAs
(SoW, SLAs)
2IM MSA
(SoW, SLAs)
OLA
OLA
MSA = Master Services Agreement
SoW = Statement of Work
OLA = Operational Level Agreement
SLA = Service Level Agreement
OLAs

## Slide 6: Contract Structure (2/2)
Local Service Agreement (LSA)
Employee Transfer Agreement (ETA)
Local Service Agreement (LSA)
Employee Transfer Agreement (ETA)
Master Services Agreement
(MSA)
Local Service Agreement (LSA)
Employee Transfer Agreement (ETA)
Schedule 1
Schedule 2
Schedule 3
Schedule 4
Schedule 5
Schedule 6
Schedule 7
Schedule 8
Schedule n
MSA: “Globally applied legal constraints and obligations” – 1 signed with each Supplier
LSA: “Locally applied (i.e. per country) legal constraints in the contract”
ETA: “Locally applied agreement on the transfer of employees”
Schedule: “Detailed description of the the scope and conditions of the contract”
(35)
…

## Slide 7: Key Contract Milestone Dates
13th Dec 2006 contract signing (“Effective Date”)
1st Mar 2007 commencement of Services + people transfer (“Commencement Date”)
1st Aug 2007 transition of Belgian Service Desk
30th Sep 2007 (i) end of Transition Phase
(ii) final date for delivery of the Critical Deliverables
(iii) delivery of SAS 70 Type II statement (repeated annually)
1st Jan 2008 cut off date for early termination (by ING) of Getronics MSA
12th Dec 2011 5th anniversary (ING option to terminate early)
12th Dec 2013 7th anniversary (end of Term)

## Slide 8: Risk Mitigation (1) - Headings
The ING contract & operational risks have been mitigated in several ways:
  Appointment of 2IM & the overall deal structure;
  Legal provisions & compliance issues;
  Termination rights;
  Special provisions relating to Transition
  Use of the Seat-Pricing Model
  PST commitments to Mincing & Benchmarking Procedures
  Special provisions relating to hardware
Details given in the slides that follow….

## Slide 9: Risk Mitigation (2/9) – 2IM & deal structure
  2IM - this is not a 2-party deal where ING is dependent on its own skills to manage IT suppliers – it can and must utilise the 2IM knowledge, expertise & resources to get the best value from the deal;
  Collaboration - inter-supplier co-operation is one of the explicitly stated requirements of the contract and the obligation for enforcement and adjudicating on PST issues rests with the 2IM (in collaboration with ING);
  Precedence - of all the Exhibits to the contract, the one setting out the 2IM’s Services and governance takes precedence in the event of an ambiguity, enabling ING to better manage the contract through the 2IM;
  Gain sharing (2IM inducement) - report to be provided every 6 months on the opportunities for cost reductions (first one due 13th June 2007). If a project is accepted by ING and completed, 2IM shares the savings (50% in the first year; 25% thereafter). 2IM is required to agree & enforce “back-to-back” contracts with the PST to make it work

## Slide 10: Risk Mitigation (3/9) – legal & compliance
  Changes to the Services from Changes in law – minor changes covered by the Base Charges. All others subject to Change Control with each PST having to pay first €50k of ING costs of the change. ING has final say in the interpretation of the changes;
  Regulatory Audits - 60 man-days support (from each PST Supplier) for audits in Year 1 are included in the Base Charges, and 40 man-days per annum for each year thereafter. In the event of a material change in the Services, the 60 man-days is reinstated. Cover also provided for up to 2 years after termination
  IP Rights - ING retains the IP in all “ING Materials and ING Data, including any modifications made to them by or on behalf of either party”. ING will also hold the IP rights in all Deliverables. Where it is proposed to use Third Party materials, the prior written consent of ING has to be obtained and the PST is required to secure a royalty-free license for ING’s use prior to handover

## Slide 11: Risk Mitigation (4/9) – termination rights
  For cause - a material breach by PST not remedied within 25 Business Days. Examples include: 3 Critical Service Failures in any 12 months and failure to deliver any Critical Deliverable by the end of Transition. The PST may only “terminate for cause” if it first obtains an order of the court;
  For convenience – on 6 months notice (with termination charges payable by ING for expiry in the first 5 years of the Term – none for the last 2 years). Getronics may be given 3 months notice up to 1st Jan 2008. There is no corresponding right of termination for convenience by the PST;
  For mincing or benchmarking –ING may replace one supplier with another, no termination fees are payable and the outgoing PST Supplier pays up to €200k towards ING’s costs of replacement;
  Also for insolvency, change of control, Force Majeure and regulatory changes (for the last 3, termination by ING only). Some termination charges may apply but not during the last 2 years of the 7-year term

## Slide 12: Risk Mitigation (5/9) – Transition provisions
  Milestone payment retentions – 10% is to be deducted from all Milestone payments and will be released to the PST at the end of Transition;
  Penalty for failure to deliver any Critical Deliverable – 6 Critical Deliverables have been agreed (that include provision of the Transition Plan; Services Catalogue; and the Policy & Procedures Manual) to which a penalty of €250k (plus €50k for the 2IM) has been attached. The penalty is payable for the failure to deliver any of the 6 items “in format and content acceptable to ING”;
  T&T Adjustments – for unanticipated items discovered during Transition:
    The 2IM has to validate the reasonableness for lack of discovery;
    For items less than €1k, they form part of the Base Charges;
    For anything above €1k, it goes to Change Control and may incur extra Charges

## Slide 13: Risk Mitigation (6/9) – Seat-pricing provisions
(to be completed – Hans O providing the slide)

## Slide 14: Risk Mitigation (7/9) – Mincer Procedure
  Purpose: to squeeze PST pricing by 2IM assessment of whether the Services, pricing & SLAs are within 5% of the best available in the market;
  How: 2IM makes a quarterly comparison using (i) data it is required to collate & maintain; and (ii) a comparative sample from that data prepared using “Like for Like Factors” (2IM also has to proactively notify ING where it sees a 10%+ variation in pricing for any Service element);
  Outcomes: prices cannot increase. PST Supplier may be required to: (i) reduce prices; (ii) improve Service quality; and/or (iii) adjust SLAs;
  Remedies: refund of 3 months over-payments and/or replacement of PST Supplier if it fails to comply (with no termination fees by ING and the outgoing PST Supplier having to pay up to €200k towards ING’s costs of bringing in a new supplier)

## Slide 15: Risk Mitigation (8/9) – Benchmarking
  Purpose: to make further “mark to market” assessment to ensure that Services and prices remain “Best in Class” (i.e. within 5% of the “best” available in the market);
  How: ING (i) chooses the Service elements to be benchmarked; (ii) issues a Benchmarking Notice at any time (subject to restrictions on the first one and frequency) and (iii) nominates its preferred organisation as “Benchmarker”. Terms of Reference are agreed between ING and 2IM and a formal 3-way agreement is entered into between ING, 2IM and the Benchmarker;
  Outcomes: prices cannot increase & SLA levels cannot be reduced. Otherwise same as for Mincer Procedure;
  Remedies: same as for Mincer Procedure i.e. PST Supplier can be replaced

## Slide 16: Risk Mitigation (9/9) – hardware provisions
  Guaranteed Price Reductions on Hardware (Ex. 4 Cl 11)
  In addition to reductions to pricing that will occur throughout the Term through benchmarking, minimum price reductions have been agreed for Desktops, Laptops and Servers
  Hardware Refresh Cycle (Ex. 4 Cl 12)
  ING has “absolute discretion to determine the period for the refresh of any particular item or items of Equipment and when any particular refresh period should commence”. ING is therefore in control of how/when a change to the refresh cycle will impact pricing