# EuroBank

# Attachment 30-C

# Roles & Responsibilities Matrix

# Table of Contents

1.	INTRODUCTION	1

2.	PST ROLES AND RESPONSIBILITIES	1

2.1	TRANSITION AND TRANSFORMATION GOVERNANCE	1

2.2	TRANSITION AND TRANSFORMATION GOVERNANCE BODIES	2

2.3	PST TRANSITION AND TRANSFORMATION ROLES	2

2.3.1	Overall T & T Manager	3

2.3.2	ING SWS Program Manager	3

2.3.3	2IM T & T Manager	4

2.3.4	HR 2IM Stream Lead	4

2.3.5	2IM T & T Service Mgt Implementation Manager	4

2.3.6	2IM T & T Unit Operations Implementation Manager	5

2.4	(PST SUPPLIER) TRANSITION AND TRANSFORMATION ROLES – GENERIC DEFINITIONS	5

2.4.1	(PST) Supplier T & T Manager	5

2.4.2	PST Supplier HR Transition Manager	5

2.4.3	Bundle T & T Manager	6

2.4.4	T & T Support Office Coordinator	6

2.4.5	Finance & Contract manager	6

2.5	TRANSITION AND TRANSFORMATION ROLES - ATOS ORIGIN	7

2.6	TRANSITION AND TRANSFORMATION ROLES – KPN	7

2.7	TRANSITION AND TRANSFORMATION ROLES – GETRONICS	8

3.	ING ROLES AND RESPONSIBILITIES	8

3.1.1	ING T & T Manager	8

3.1.2	ING Business Representatives (BSD)	8

3.1.3	ING Communication Lead	9

3.1.4	ING HR Lead	9

3.1.5	ING Contract Management Lead	9

3.1.6	ING Finance Lead	9

4.	RACI	9

- INTRODUCTION

This Attachment describes the roles and responsibilities in line with Exhibit 30.

- PST ROLES AND RESPONSIBILITIES

  - TRANSITION AND TRANSFORMATION GOVERNANCE

The T&T governance clearly defines accountabilities and responsibilities with well-understood communication and escalation channels, and provides the basis for a good working relationship between EuroBank and PST.

The Transition & Transformation Phases will be steered by a joint EuroBank / PST organisation under the responsibility of 2IM and the overall T&T Manager. This organisation will merge with the standing organisation (service delivery units) at the end of the Transformation Phase and all new projects and / or running Transformation projects will be steered by the 2IM PMO in the service delivery organisation; the picture below presents a high level view of the merging of T&T with the standing organisation..

EuroBank staff will form part of the overall Transition & Transformation teams.

  - TRANSITION AND TRANSFORMATION GOVERNANCE BODIES

Responsibilities of the Transition Steering Committee:

- Develop the Transition and communication Plans

- Direct and co-ordinate Transition streams and Bundles;

- Identify interdependencies among the Transition streams and Bundles and check that these are managed effectively

- Determine critical information flows between the Transition streams and Bundles (i.e., determine who needs to know what, and when)

- Review Transition status;

- Assess the impact of any risks and issues uncovered through Transition and ensure that appropriate action is taken

Escalation and reporting will be discussed on a monthly basis in the management committee as described in Exhibit 2.7 (2IM Services & Governance) and Exhibit 6 (Governance). Note: in order to accommodate timely resolution of issues, this body needs to meet on a monthly basis (or ad-hoc upon request if appropriate) during the T & T period.

  - PST TRANSITION AND TRANSFORMATION ROLES

The following diagram represents the PST T&T Team for managing, conducting and performing the Transition (and the text that follows defines the functions of each of the roles shown):

    - Overall T & T Manager

•	Be accountable for the delivery of T & T Program capabilities and business results.

•	Set overall direction for the T & T team.

•	Contain and resolve cross-Bundle issues.

•	Monitor and manage progress to ensure T & T Program objectives are delivered on time and within budget, and business results are realized.

•	Be the final point of approval for contingency plans, scope changes.

•	Develop sponsorship and support for the T & T Program at the executive level within EuroBank. Establish the governance organization.

•	Monitor stakeholder expectations. Take corrective action to address gaps.

•	Serve as the point of contact for the PST T & T managers and governance team.

•	Communicate program performance to PST T & T managers.

•	Monitor and maintain T & T team morale.

•	Monitor T & T timelines, Milestones, and resource usage.

•	Monitor and pro-actively manage T & T Program risks and mitigation.

•	Provide T & T Program performance (program activities, exceptions and Change requests) information to EuroBank senior management.

•	Monitor the delivery of business results assigned to the T & T Program.

•	Set quality guidelines for the entire T & T Program

•	Support the EuroBank retained organisation to assure progress and quality of the T & T process.

    - EuroBank SWS Program Manager

•	Advise on commercial, legal, and regulatory aspects of the T & T Program and plans (e.g. termination of contracts).

•	Support the development of sound, deliverable solutions for service delivery.

•	Define and implement the interim and final billing procedures

•	Define and implement the interim and final financial processes

•	Assist HR Transfer Office Manager with important considerations of employment-related legal implications.

    - 2IM T & T Manager

•	Lead and execute the overall T & T Program with respect to 2IM.

•	Monitor the T & T progress of 2IM.

•	Monitor and pro-actively manage the 2IM T & T Program risks and mitigation.

•	Report T & T progress of 2IM to the PST T & T manager.

•	Escalate issues and risks to the PST T & T manager, when appropriate.

•	Coordinate with the other PST T & T managers in cross-Bundle tasks and issues

    - HR 2IM Stream Lead

•	Coordinate with HR Transition managers from Other PST Suppliers on HR Transition activities

•	Be responsible for executing HR Transition plan

•	Raise HR questions and HR-related issues to EuroBank

•	Consult EuroBank’s employees affected by the Transition in HR-related questions

•	Manage all people-related information (like salaries, benefits, skills, etc. as required) for a successful Transition between EuroBank and Other PST Suppliers.

•	Be responsible for HR-specific communication activities in close cooperation with Other PST Supplier’s HR Transition Managers

    - 2IM T & T Service Mgt Implementation Manager

•	Lead Service Management Implementation stream and deliver agreed Deliverables

•	Staff the service management T & T stream and identify areas for assistance from the service provision unit.

•	Evaluate existing Services and define ongoing approach to service delivery.

•	Define Services provided and the expectations around the delivery of the Services.

•	Detail out Service Levels and operating levels with the client and with teaming partners.

•	Define the Service measurement process and the Service review process.

•	Establish the necessary processes to effectively deliver Services to EuroBank

•	Ensure that the service delivery unit can measure and report Service performance.

•	Manage the service management T & T stream. Ensure the stream provides high quality Service.

•	Communicate and articulate the service management approach, progress to plan, business requirements and opportunities.

•	Manage the Knowledge Transfer of service management to the PST Service Delivery Managers

•	Lead the service management process development and rollout.

    - 2IM T & T Unit Operations Implementation Manager

•	Evaluate existing EuroBank operations and define the operating model for the service delivery of PST.

•	Define operating and quality processes.

•	Develop an overall metrics approach and metrics reports and scorecards for the Service delivery of PST.

•	Establish the necessary processes to effectively support the service delivery of PST in the delivery of Services to EuroBank.

•	Manage the unit operations of the T & T team.

•	Ensure the team provides high quality service.

  - (PST SUPPLIER) TRANSITION AND TRANSFORMATION ROLES – GENERIC DEFINITIONS

The T & T teams for the different PST Suppliers have similar roles defined to perform Transition and Transformation. These are shown below in the diagrams in Sections 2.5 to 2.7 for the different supplier T & T teams. In the diagrams, references are made to the following general role definitions:

    - (PST) Supplier T & T Manager

•	Be accountable for the PST Supplier’s delivery of T & T Program capabilities and business results.

•	Be responsible for defining, initiating, managing the PST Supplier T & T Program in close cooperation with the PST Supplier Service Delivery Manager.

•	Set overall direction for the PST Supplier T & T Team based on the Supplier Customer Unit strategy.

•	Contain and resolve issues.

•	Monitor and manage progress to ensure T & T Program objectives are delivered on time and within budget, and business results are realized.

•	Act as the SPOC within the PST Supplier organisation for the T & T Program.

•	Manage and monitor stakeholder expectations.

•	Manage expectations towards EuroBank and PST T & T manager.

•	Communicate program performance to PST T & T managers.

•	Monitor and maintain T & T team morale.

•	Monitor T & T timelines, Milestones, and resource usage.

•	Monitor and pro-actively manage T & T Program risks and mitigation.

•	Report progress to the PST T & T manager

    - PST Supplier HR Transition Manager

•	Coordinate with PST HR Transfer Office Manager on HR Transition activities.

•	Consult EuroBank’s employees affected by the Transition in HR-related questions.

•	Manage all the HR staff transfer activities like personnel administration, salary administration, pension administration, benefits, skills, etc. as required.

•	Coordinate all staff-related communications.

•	Manage all staff-related facilities, like access to PST Supplier intranet, access to mail.

•	Manage all staff-related knowledge management activities and align with PST Supplier Bundles and work with other Transition KT leads in cross-Bundle issues.

•	Manage employee mobility activities.

•	Report progress to the PST Supplier T & T manager.

•	Report HR issues and risks to HR Transfer Office Manager

    - Bundle T & T Manager

•	Lead and execute the Bundle T & T Program with respect to processes, tools and organisation.

•	Coordinate with the members of the Bundle T & T Team on T & T activities.

•	Evaluate existing Services and define ongoing approach to service delivery.

•	Monitor the Bundle T & T Program progress.

•	Report T & T Program progress of the Bundle to the PST Supplier T & T Manager.

•	Monitor and pro-actively manage the Service disentanglement risks and mitigation.

•	Escalate issues and risks to the PST Supplier T & T manager, when appropriate.

•	Coordinate with the Other PST T & T managers in cross-Bundle tasks and issues.

    - T & T Support Office Coordinator

•	Support the control and administration activities performed by the PST Supplier Track managers.

•	Lead and manage the team of support office-related resources within PST Supplier.

•	Coordinate all PST Supplier T & T Program-level reporting: aggregate and publish inputs from financial management, quality management, value measurement, resource management, etc.

•	Maintain PST Supplier T & T Program-wide approaches, plans, policies, and procedures.

•	Coordinate PST Supplier T & T Program communications, both internal and external.

•	Monitor the Change Control Procedure within the T & T Program.

•	Ensure that all changes to the T & T Program are understood, planned, prioritized, communicated and implemented in a controlled and organized manner.

•	Report progress to the PST Supplier T & T manager.

    - Finance & Contract manager

•	Advise on commercial, legal, and regulatory aspects of the T & T Program and plan (e.g. termination of contracts).

•	Support the development of sound, deliverable solutions for service delivery.

•	Define and implement the interim and final billing procedures

•	Define and implement the interim and final financial processes

•	Manage the novation of Third Party Contracts

•	Assist the HR Transfer Office Manager with important considerations of employment-related legal implications.

  - TRANSITION AND TRANSFORMATION ROLES - VENDOR ALPHA

The following diagram represents the Vendor Alpha T & T team for managing, conducting and performing the T & T Program:

  - TRANSITION AND TRANSFORMATION ROLES – TelCo

The following diagram represents the TelCo T & T team for managing, conducting and performing the T & T Program:

  - TRANSITION AND TRANSFORMATION ROLES – VENDOR GAMMA

The following diagram represents the Vendor Gamma T & T team for managing, conducting and performing the T & T Program:

- EuroBank ROLES AND RESPONSIBILITIES

All roles and responsibilities of EuroBank personnel supporting the T&T Program are not described below, although these supporting roles are mentioned (if possible) in Exhibit 30 (Transition & Transformation), Attachment 30-A (Transition Plan) and Attachment 30-B (Transformation Plan).

    - EuroBank T & T Manager

•	Provide information about In Scope Services, as required, for successful Transition and Transformation

•	Co-ordinate the EuroBank T & T activities

•	Review and approve T & T Deliverables

•	Provide a daily interface into EuroBank

•	Participate in the weekly EuroBank/PST governance bodies

•	Support EuroBank internal T & T-related communications

•	Advise PST on successfully navigating in EuroBank’s culture

•	Ensure provision of office facilities for T & T resources, co-located at EuroBank’s premises

•	Facilitate on-site visits as required for a successful employee transfer under the ETA

•	Make EuroBank personnel available as required for a successful employee transfer under the ETA

•	Be the EuroBank T & T support lead

    - EuroBank Business Representatives (BSD)

•	Be a key relationship manager between the business stakeholders and PST

•	Clarify and agree upon business requirements related to T & T / SWS Function scope

•	Act as an interface between the EuroBank business and PST, to align T & T activities with important business dates

•	Role will be fulfilled by EuroBank Infra BSD staff

•	One SPOC towards EuroBank business (Insurance, Retail, Wholesale)

    - EuroBank Communication Lead

•	Liaise with Communication Stream to prepare the communication plan

•	Facilitate access to EuroBank staff as required for communications

•	Explain and facilitate access to existing communication methods and tools (e.g. intranet)

    - EuroBank HR Lead

•	Provide all people-related information, like salaries, benefits, skills, etc. as required for a successful transfer

•	Provide list of (Critical) Affected Employees, including their activities and the Bundle allocations.

•	Provide individual data on employees In Scope (contracts, personnel files, current functions)

•	Register the deal at SER Fusie Code Committee

•	Prepare the “Request for Advice” for the Works Council EuroBank

•	Compare pension schemes EuroBank - PST

•	Liaise with HR work stream to facilitate all HR questions being sufficiently answered and HR-related issues being resolved

•	Consult EuroBank’s employees affected by the transition in HR-related questions

•	Liaise and agree with Unions on all HR-related topics

    - EuroBank Contract Management Lead

•	Provide understanding of, and access to, the current contractual arrangements and license agreements, both within EuroBank and with other Third Parties

•	Facilitate in transferring, extending or exiting contracts and licenses as defined during the T & T Program

•	Manage the execution of the agreed “right-to-manage” Third Party Contracts

•	Ensure that PST receives a “right-to-use” for agreed software licenses which are required to provide the Services

    - EuroBank Finance Lead

•	Provide EuroBank’s requirements to the billing process (billing address, required billing information, etc.)

•	Facilitate access to EuroBank Finance staff when required

•	Support the Finance Work stream

- RACI

The operational responsibilities and dates on which responsibilities will change are depicted in the diagram below:

EuroBank is to be consulted (“C”) and informed (“I”) on the “Transition and Transformation” where PST is responsible (“R”) and accountable (“A”).

With regards to “Service and People”, EuroBank is responsible and accountable until Commencement Date, and is to be informed after the Commencement Date. PST has complementary responsibilities - to be consulted and informed until Commencement Date, and responsible and accountable after Commencement  Date.