GlobalPharma

exhibit 9

current and planned projects

This document contains confidential and proprietary information of GlobalPharma. It is furnished for the performance of The Agreements only. Except with the express prior written permission of GlobalPharma, this document and the information contained herein may not be published, disclosed, or used for any other purpose.

Table of Contents

1.0	Sow’s 2.2 – 2.8 (inclusive) projects	2

1.1	Current Projects	2

1.1.1	In-flight Projects	3

1.2	Planned Projects	5

- Sow’s 2.1 – 2.8 (inclusive) projects

This Exhibit will describe the Current Projects and Planned Projects associated with any statement of work (SOW; in particular Exhibits 2.1 et seq. and other documents describing the Services in scope of the Agreement). Where indicated, the Service Provider will either manage the new environment post-implementation of the project, or will assume management responsibility for the project and the ongoing management of the new environment.

  - Current Projects

This section will describe the Current Projects associated with any statement of work. Where indicated, the Service Provider will either manage the new environment post-implementation of the project, or will assume management responsibility for the project and the ongoing management of the new environment.

    - In-flight Projects

Projects mentioned in this chapter are planned to be finished, fully implemented before Commencement Date.

1.1.1.1 U.S. Projects

| Project | Description | Project Objective | Productivity Target | Status | Completion Date |
| --- | --- | --- | --- | --- | --- |
| Invoice scanning | Centralize receipt of all paper invoices, scan, convert to digital using OCR and circulate for approval using existing Ariba workflow capabilities | Improve control environment (better visibility into outstanding invoices and compliance with POP system), reduce transactional processing costs and improve payment to terms (allowing enhanced access to vendor prompt pay discounts) | Elimination of 5 headcount in Accounts Payable | Under implementation | Q1 2006 |
| Vendor eEnablement | Use third party firm to accelerate movement of additional vendors to electronic invoicing | Reduce number of paper invoices; eliminate manual transactions | Elimination of 3 headcount in Accounts Payable | Third party provider engaged; vendor enrollment process underway | 4Q 2006 |

1.1.1.2 Zurich E-invoicing project

E-invoicing implemented in Zurich in 2006. Number of FTE in scope for Maxima was calculated on a e-Invoicing ratio of 66 %.  As of December 06 the ratio stands at 54 % connected. Additional 7 % is in testing phase and should be achieved by June 2007.

1.1.1.3 UK Project

UK implements a project to simplify T&E process. Planned reduction of 1 FTE before Commencement Date, already included in FTE’s in scope.

  - Planned Projects

This section will describe the Planned Projects associated with the statements of work. Where indicated, the Service Provider will either manage the new environment post-implementation of the project, or will assume management responsibility for the project and the ongoing management of the new environment.

1.2.1. There are no planned projects, which could impact processes and FTE’s in scope of the project.